E-Commerce Website
Woodmart Mega Electronics
## Implementation Plan
### Product Foundations
  - Finalize scope (catalog size, variants, localization, payment/shipping providers, content strategy) and write user stories.
  - Define UX goals using the static Woodmart snapshot; produce component inventory and Tailwind design tokens (colors, typography, spacing).
  - Select supporting services (search engine, queue backend, CDN, payments, analytics) and draft non-functional requirements.
### Architecture & DevOps
  - Scaffold monorepo: Laravel 12 API + Vue 3 SPA via Vite, Tailwind configured with design tokens, Pinia, Vue Router.
  - Establish environments (local, staging, production); set up Docker dev stack, GitHub Actions CI (lint, tests, build), and deployment scripts for Ubuntu/Apache (PHP-FPM, Node build step, MySQL migration flow).
  - Configure monitoring/logging stack (Telescope for dev, Sentry/New Relic for prod) and secrets management.
### Core Backend Modules
  - Design database schema for catalog, inventory, pricing, promotions, customers, orders, payments, shipments, reviews.
  - Implement RBAC and auth: Laravel Breeze/Jetstream base + spatie/laravel-permission, policies/guards for admin vs public.
  - Build REST/GraphQL endpoints (catalog browse, search, cart, checkout, account) with validation, caching, job queues for async tasks.
### Frontend Delivery
  - Create layout shell (header/mega menu, footer, responsive grid) and shared Vue components mapped from snapshot.
  - Implement route-level pages: Home, Category, Product detail, Search results, Cart, Checkout, Account dashboard.
  - Integrate API services, state management, form handling, SSR or hydration strategy for SEO-critical pages.
### Commerce Features
  - Catalog management: filtering, sorting, comparison, quick view, wishlists, product bundles.
  - Cart & checkout: guest checkout, payment integrations, shipping options, promotions, order confirmation flow.
  - Account area: order history, returns, saved addresses, profile settings, downloadable invoices.
### Content & Admin
  - Build admin UI (Filament/Nova or custom) for catalog CRUD, promotions, banners, mega menu configuration.
  - Integrate CMS capabilities for landing blocks, blog, testimonials; schedule promotions and banner rotations.
  - Add auditing, activity logs, and staff notifications.
### Quality & Hardening
  - Testing strategy: Pest unit/feature tests, API contract tests, Vitest + Vue Test Utils, Playwright/Dusk for end-to-end critical paths.
  - Performance and security: caching (Redis), CDN integration, rate limiting, 2FA, vulnerability scanning, accessibility audits.
### Launch & Iteration
  - Populate staging with sample data, conduct UAT, load testing, SEO review.
  - Plan production cut-over, monitoring, post-launch support, and backlog for enhancements (loyalty, personalization, multi-tenant/multi-store if needed).